TAHDCO UDP — Module List & Change Log

All 19 frontend screens, marked as CHANGED, NEW, or untouched this session, with the specific frontend + backend edits behind each.

# Legend

NEW   built from scratch this session    CHANGED   existing module, edited this session   —  no change this session

# Module-by-Module

| Module | Route | Status | Frontend change | Backend touchpoints |
| --- | --- | --- | --- | --- |
| Overview | /overview | — | — | — |
| Dashboard (legacy) | /dashboard | — | — | — |
| Dashboard MD (main landing) | /dashboard-md | CHANGED | TELP click-through now sends the real clicked category (statusSavedCount / dmPendingCount / hqPendingCount / paymentPendingCount) instead of a hardcoded 'TotalApplications'. | TelpLiveService.cs: summary call now sends the real payload instead of {}; detail call fixed to lowercase-first field names. DashboardController.cs: TelpSummaryReq/TelpDetailReq gained fromYear/toYear/schemeIds/districtIds. |
| Multi-Module Dashboard | /multi-dashboard | NEW | Brand-new screen this session: module tabs (all 7), count table, click-to-expand detail panel, FRESH/STALE/API_FAILED status badges, manual refresh. New nav group in the sidebar. | Entirely new: 7 module adapters, resilient API client, stale-while-revalidate cache (count + detail), request de-dup, 6 MCP tools, grounded RAG retrieval, new DB tables, new appsettings.json config. |
| Drill-down | /drill/:moduleId | — | — | — |
| Housing (THMS) | /housing | — | No change to this screen or HousingController/ThmsLiveService. | New ThmsModuleAdapter.cs added, but only used by Multi-Module Dashboard — the existing Housing screen's data path is untouched. |
| Tender (TIPS/TIME) | /tender | — | — | TIME's live logic (TipsTimeLiveService, TenderController) untouched; a new TimePatrol360ModuleAdapter.cs was added but only serves Multi-Module Dashboard. |
| Enrollment (TAMS) | /enrollment | — | — | New TamsModuleAdapter.cs added, but only used by Multi-Module Dashboard — EnrollmentController/TamsLiveService untouched. |
| Scheme Report (Scheme/TELP/OnePortal) | /scheme-report | — | No change to this screen itself. | New TahdcoSchemeModuleAdapter.cs, OnePortalMemberModuleAdapter.cs, OnePortalSchemeModuleAdapter.cs added, but only used by Multi-Module Dashboard — SchemesController untouched. |
| Online Diary (TOD) | /tod | — | — | — |
| Patrol360 | /patrol360 | — | — | Patrol360Controller untouched; TIME+Patrol360 adapter added for Multi-Module Dashboard only. |
| TNCWWB | /tncwwb | — | — | — |
| Login | /login | — | — | — |
| User Master | /user-master | — | — | — |
| Configuration | /configuration | — | — | — |
| Scheduler Management | /scheduler-management | — | — | — |
| Audit Log | /audit-log | — | — | — |
| AI Engine Analytics | /ai-analytics | — | No change to this screen's UI. | Indirectly affected: AIService.cs (which the AI chat this screen monitors runs on) gained grounding rules + 6 new MCP tools — so AI Engine Analytics may start showing new tool-call activity, but the analytics screen code itself wasn't touched. |
| Data Ingestion Engine | /ingestion | — | — | — |

# Cross-Cutting Changes (not tied to one module)

These files back every module and don't belong to any single screen:

- core/models/index.ts — added DashboardModuleKey, ClickContext, NormalizedCount/DetailRecord, DashboardCacheResult, DashboardDataStatus, DashboardRefreshResult, and the DASHBOARD_MODULES config array.

- core/services/data.service.ts — added 6 methods for the new api/v2/dashboard-cache/* endpoints; fixed getTelpApplicationSummary/getTelpApplicationDetail to send correct payload shapes.

- shared/components/shell.component.ts — added the "Multi-Module Dashboard" sidebar group/link.

- app.module.ts / app-routing.module.ts — registered MultiDashboardComponent and its /multi-dashboard route.

- AIController.cs — added [Authorize] (previously reachable anonymously).

- AIService.cs — merged the 6 new MCP tools into the existing tool catalog; added grounding rules + Live Dashboard Data retrieval to both chat and streaming prompts.

- ServiceCollectionExtensions.cs — registered ~17 new services/adapters; added DataFreshnessPolicy + ModuleApiConfig option bindings.

- appsettings.json — added DataFreshnessPolicy and ModuleApiConfig sections with real URLs for all 7 modules.

- database/06_detail_cache_schema.sql — new migration: detail_api_cache, detail_api_records, api_fetch_log.

- API.Tests/ — 5 new test files, 16 test scenarios, covering the new cache/fallback logic.

- docs/MULTI_MODULE_DASHBOARD_ARCHITECTURE.md — new architecture document for the Multi-Module Dashboard feature.

# Note

This changelog reflects everything edited or created in this session only — it is not a full git diff and doesn't capture any work done outside this conversation. Nothing listed here has been compiled or run; see the Verification & Limitations section of the Project Code Analysis document for why.